ACHELION ARMS FSD — Master Build Document v1.1 | CONFIDENTIAL | Immediate-Build Frontiers Added

ACHELION CAPITAL MANAGEMENT, LLC

ARMS FSD

Full Autonomous Operations — Master Build Document

For: Josh (Lead Developer)

Version: 1.1 — March 24, 2026 | Revised: Immediate-Build Frontiers Added Classification: CONFIDENTIAL — GP and Development Use Only

v1.1 adds Section 11: Five frontiers — what gets built now vs. later. Three frontiers are fully  buildable today at zero incremental cost. Josh starts with Section 11 before anything else.

"Silence is trust in the architecture."

Achelion Capital Management, LLC · Flow. Illumination. Discipline. Conviction. 1

ACHELION ARMS FSD — Master Build Document v1.1 | CONFIDENTIAL | Immediate-Build Frontiers Added

0. The Mandate

The PM declares intent. ARMS executes everything else.

This document is the complete engineering specification for transitioning ARMS from a dashboard-and human-execution system to a fully autonomous decision and execution architecture. Every module  described in PM Playbook v4.0 and THB v4.0 must be connected to a live execution pipeline by the end  of Phase 3.

v1.1 adds Section 11 — the Immediate-Build Frontier specifications. Three of the five long-term  frontiers are fully buildable today using free or low-cost tools with zero rearchitecting required when  expensive upgrades arrive. Josh reads Section 11 before starting Phase 1.

The governing principle: human involvement at the execution layer is not a safety feature. It is latency  and error risk. The only legitimate human touchpoints are thesis seeding via the SENTINEL protocol,  regulated confirmation windows that exist to satisfy fiduciary law, and GP-level strategic override with  documented justification and co-sign. Every other decision is owned by the system.

Achelion Capital Management, LLC · Flow. Illumination. Discipline. Conviction. 2

ACHELION ARMS FSD — Master Build Document v1.1 | CONFIDENTIAL | Immediate-Build Frontiers Added 1. System Architecture Overview

ARMS FSD is a seven-layer autonomous system. Each layer produces typed outputs consumed by the  next. No layer polls for human input except at designated confirmation windows. The system is a  pipeline, not a collection of scripts. Build it that way.

| Layer | Name | Function | Outputs to |
| --- | --- | --- | --- |
| L1 | Data Ingestion | Market prices, macro signals, VIX, yields, options flow. Feed-agnostic plugin architecture — free feeds now, institutional feeds later. | L2 — Macro Compass |
| L2 | Macro Compass | Regime scoring composite. Outputs current regime + RPE probability distribution of next transition. | L3 — ARAS |
| L3 | ARAS + v4.0 + v5.0 Modules | FEM, PDS, PTRH, CDF, VARES, LAEP, SSL, MICS, RPE, CCM, TRP, AUP, SLA run after portfolio snapshot. | L4 — Master Engine |
| L4 | Master Engine | Portfolio construction. Applies ceiling, MICS-derived C² weighting, CCM calibration factor, decay. | L5 — Order Book |
| L5 | Order Book + LAEP | Converts allocation delta to executable orders. VWAP/market mode, priority, slippage budget. | L6 — Execution |
| L6 | Execution API | Submits orders to broker. Confirms fills. Logs all executions with triggering module and rationale. | L7 — Audit + Monitor |
| L7 | Audit + Daily Monitor | Immutable session log. Daily monitor 6AM CT. Session Log Analytics monthly. LP narrative engine reads from log. | PM / LPs |

Achelion Capital Management, LLC · Flow. Illumination. Discipline. Conviction. 3

ACHELION ARMS FSD — Master Build Document v1.1 | CONFIDENTIAL | Immediate-Build Frontiers Added 2. Four-Tier Autonomy Framework

Every decision in ARMS is classified into one of four tiers. Tier determines whether the system acts  immediately, waits for a veto window, requires confirmation, or defers entirely to human judgment. No  decision may be reclassified upward without GP documentation.

Tier 0 — Fully Autonomous

Zero human touch. System executes immediately. No override accepted.

| Action | Trigger | Execution |
| --- | --- | --- |
| Regime ceiling enforcement (ARAS) | Composite crosses regime threshold | Immediate |
| PDS DELEVERAGE_1 (−12% HWM) | NAV falls 12% from high water mark | Immediate — 60% ceiling |
| PDS DELEVERAGE_2 (−18% HWM) | NAV falls 18% from high water mark | Immediate — 30% ceiling |
| PTRH roll | DTE reaches 30 days on any QQQ put | Same session |
| PTRH regime resize | Regime transition confirmed by ARAS | Immediate |
| SLOF activation / deactivation | RISK_ON/WATCH: on. NEUTRAL: reduce. DEFENSIVE/CRASH: off | Immediate |
| CDF weight decay (0.80x at 45d, 0.60x at 90d) | Position underperforms QQQ by 10pp over 45 consecutive days | Next open |
| LAEP mode switch | VIX crosses 25 or 45 | Immediate |
| MICS scoring on position initiation | Every new position through SENTINEL | Auto — no PM input |
| RPE update | Every 5 minutes with data refresh | Continuous |
| Session Log Analytics | Monthly after log compilation | 1st of month |
| SSL daily computation + worst-scenario alert | Daily after portfolio snapshot | Pre-market 5:30AM |
| Systematic Scan Engine weekly run | Every Monday pre-market | 6AM CT Monday |
| Daily monitor generation + delivery | Scheduled daily | 6:00AM CT |

Achelion Capital Management, LLC · Flow. Illumination. Discipline. Conviction. 4

ACHELION ARMS FSD — Master Build Document v1.1 | CONFIDENTIAL | Immediate-Build Frontiers Added

Tier 1 — Default Execute (PM Veto Window)

System executes unless PM vetoes within defined window. No response = execute. Default  is action, not inaction.

| Action | Trigger | Veto Window |
| --- | --- | --- |
| PERM covered call execution | Unrealized gain exceeds 30% on any position | 4 hours |
| ARES re-entry T1 deployment | All 4 ARES gates clear + VARES sizes tranche | 2 hours |
| CDF Day 135 orderly exit | Day count hits 135 without conviction reaffirmation | 24 hours |
| FEM ALERT trim recommendation | ALERT (>80%) persists 24h without PM reaffirmation | 24 hours |
| SENTINEL-approved position initiation | All 6 gates pass + regime NEUTRAL or better | 4 hours |
| Thesis Retirement Protocol execution | 180d in book + CDF 0.60x + bear evidence present | 24 hours |

NOTE: Confirmation queue must be built with three response options from day one — 'no new  information, execute' (immediate), 'new information present, hold' (opens source declaration form),  'veto with rationale' (written reason required). Time-based windows are the fallback, not the primary  interface. See Section 11.5.

Tier 2 — Confirm Required + GP Co-sign

System recommends. PM confirms. GP co-sign required. No default execution.

| Action | Why Human Required | Window |
| --- | --- | --- |
| ARAS regime override | PM holds pre-consensus insight the model cannot encode. Logged permanently. | GP co-sign |
| Architecture AB structural change | Changing 58/20/14/8 requires thesis-level conviction about civilizational shift weighting. | Full GP vote |
| LP communication narrative approval | Legal and relationship context. Auto generated; PM approves before send. | 2 hours |
| MICS override by ±2 or more levels | Extraordinary circumstance. PM must document specific rationale. | GP co-sign |

Tier 3 — Human Only

Achelion Capital Management, LLC · Flow. Illumination. Discipline. Conviction. 5

ACHELION ARMS FSD — Master Build Document v1.1 | CONFIDENTIAL | Immediate-Build Frontiers Added No system recommendation possible. This is where human edge lives and ends.

| Thesis seeding | Pre-consensus pattern recognition from lived experience. What is known before it enters any dataset. |
| --- | --- |
| LP relationship management | Trust, credibility, and emotional intelligence in capital conversations. |
| GP strategic vision | What Achelion is, what it stands for, where it goes. |

Achelion Capital Management, LLC · Flow. Illumination. Discipline. Conviction. 6

ACHELION ARMS FSD — Master Build Document v1.1 | CONFIDENTIAL | Immediate-Build Frontiers Added 3. SENTINEL v2.0 — New Position Protocol

SENTINEL v2.0 introduces three structural upgrades: a quantitative mispricing score at Gate 3, a  mandatory adversarial cross-examination layer, and a source quality taxonomy at Gate 6. The output of  Gates 1–5 feeds directly into the MICS formula — the PM no longer assigns a free conviction level.

| # | Evaluator | Gate Question | Standard | Fail Condition |
| --- | --- | --- | --- | --- |
| 1 | AI | Civilizational shift — not a product cycle? | Binary. The test: does this company exist whether or not any individual product succeeds? No hedging. No partial credit. | Fail = rejected. No appeal. |
| 2 | AI | Non-optional — cannot be routed around? | Binary with AI research. Models substitutability and structural necessity. 'Potential' does not pass. Current necessity only. | Fail = rejected. |
| 3 | AI + QUANT | Quantitative mispricing score (0–30) | Three factors 0–10 each: multiple mispricing, institutional positioning gap, consensus framing gap. Cat A/B: threshold 14/30. Cat C: threshold 20/30. Narrative cannot override the number. | Below threshold = fail. No override. |
| 4 | AI + FEM | Architecture AB fit — no concentration without paired trim? | FEM impact modeled before entry. WATCH→ALERT: paired trim required. Already ALERT: blocked. Mechanical gate. | ALERT worsened = blocked. |
| 5 | AUTO | Regime timing — entry defensible? | RISK_ON/WATCH: proceed. NEUTRAL: VARES sizing. DEFENSIVE: queued. CRASH: blocked. No override. | DEFENSIVE/CRASH = queued 90 days. |
| 6 | PM SOURCE | Pre-consensus source declaration | Source category declared from taxonomy (Section 4). Feeds MICS formula as source_score. No response = Cat 'no PM input' score (4/10). Cat D not accepted. | Cat D = rejected. |

Achelion Capital Management, LLC · Flow. Illumination. Discipline. Conviction. 7

ACHELION ARMS FSD — Master Build Document v1.1 | CONFIDENTIAL | Immediate-Build Frontiers Added 4. Gate 6 Source Quality Taxonomy

The source taxonomy is the mechanism by which free conviction assignment is removed. The PM  declares a category. The category feeds the MICS source_score. Cat D does not exist as an input field  — the system will not accept it.

| Category | Definition | Examples | MICS source_score | Gate 3 threshold |
| --- | --- | --- | --- | --- |
| Cat A Primary source | Direct conversation with founder, engineer, customer, or supply chain participant with firsthand knowledge not yet public. | TSMC supply chain VP describing capacity allocation. Hyperscaler engineer on internal tooling. Founder explaining structural advantage before public announcement. | 10 / 10 | 14 / 30 |
| Cat B Pattern recognition | PM has seen this exact configuration before in a prior cycle. Structural analog is clear. Pattern not yet in consensus. | NVDA 2020 rhymes with Cisco 1996. TSLA energy/AI thesis before auto framing dissolved. 28 years of cycle recognition applied to current setup. | 8 / 10 | 14 / 30 |
| Cat C Synthesis | Synthesis of public information not yet at consensus framing. PM connected dots the market has not yet connected. | Five earnings call transcripts revealing a supply chain shift no analyst has framed. Macro data connected to sector implication absent from Street research. | 5 / 10 | 20 / 30 |
| No PM input (silence) | PM has no pre consensus insight to add beyond what the system already knows. Silence is trust in the architecture. System executes at MICS-implied sizing. | 4-hour veto window expires with no PM response. MICS uses source_score of 4/10 — system proceeds at reduced conviction relative to Cat A/B. This is a valid and expected outcome. | 4 / 10 | Gate 3 threshold still applies |
| Cat D Does not exist | Strong opinion. Gut feeling. Conviction without identifiable source. Not a category. Not an input field. The steering wheel we removed. | Every rationalization a PM has made while overriding a risk system. The entire history of human error in portfolio management compressed into one category the system will not accept. | REJECTED | REJECTED |

Achelion Capital Management, LLC · Flow. Illumination. Discipline. Conviction. 8

ACHELION ARMS FSD — Master Build Document v1.1 | CONFIDENTIAL | Immediate-Build Frontiers Added 5. Five New Modules — Sharpening the Weapon

These five modules extend ARMS into anticipation, self-calibration, symmetric upside capture,  proactive LP trust-building, and thesis retirement. Build status for each is specified in Section 11.

5.1 Regime Probability Engine (RPE)

From reactive to anticipatory. Pre-position before transitions rather than react to them.

| File | src/engine/regime_probability.py |
| --- | --- |
| Runs | Every 5 minutes with data ingestion cycle |
| Build status | Phase 1 — see Section 11.1 |
| Feeds into | ARAS advisory, PTRH sizing, SLOF margin, cash accumulation |

5.2 Conviction Calibration Module (CCM)

Self-correcting conviction scoring. The PM who calls it right gets amplified. Noise gets  corrected.

| File | src/engine/conviction_calibration.py |
| --- | --- |
| Runs | Quarterly after session log compilation |
| Build status | Phase 2 — requires 90 days of session log data |
| Feeds into | Master Engine conviction_weighting_factor |

5.3 Thesis Retirement Protocol (TRP)

Exit with the same rigor SENTINEL applies to entry.

| File | src/engine/thesis_retirement.py |
| --- | --- |
| Trigger | 180d in book + CDF at 0.60x + bear case evidence present in current data |
| Build status | Phase 2 |
| Feeds into | PERM exit queue (Tier 1 default-execute) |

Achelion Capital Management, LLC · Flow. Illumination. Discipline. Conviction. 9

ACHELION ARMS FSD — Master Build Document v1.1 | CONFIDENTIAL | Immediate-Build Frontiers Added

5.4 Proactive Intelligence Digest (PID)

Transparency as competitive advantage. The LP who sees the system working every month  never redeems.

| File | src/reporting/proactive_digest.py |
| --- | --- |
| Frequency | Monthly — automated |
| Build status | Phase 3 |
| Contents | Current regime + scoring · Top 3 SENTINEL analyses · SSL worst-scenario vs. prior month |

5.5 Asymmetric Upside Protocol (AUP)

ARMS is currently built to protect capital. AUP makes it equally precise at compounding it.

| File | src/engine/asymmetric_upside.py |
| --- | --- |
| Trigger | All 5 conditions: RISK_ON + avg conviction >7.5 + FEM clean + RPE <20% WATCH prob + SSL net loss <12% |
| Build status | Phase 2 |
| Output | Tier 1 SLOF expansion + conviction upgrade recommendations |

Achelion Capital Management, LLC · Flow. Illumination. Discipline. Conviction. 10

ACHELION ARMS FSD — Master Build Document v1.1 | CONFIDENTIAL | Immediate-Build Frontiers Added 6. Build Roadmap — Three Phases to Full FSD

Section 11 expands Phase 1 with the immediate-build frontier specifications. Read Section 11 first, then  return here for the full phase context.

| Phase | Timeline | Core Deliverables | Milestone |
| --- | --- | --- | --- |
| Phase 1 | Months 1–2 | 1. MICS formula — 2-3 days. Highest priority inch. See Section 11.1. 2. Feed-agnostic data ingestion pipeline with free feeds. See Section 11.2. 3. Systematic Scan Engine (~$150/month Claude API). See Section 11.3. 4. Session Log Analytics module. See Section 11.4. 5. Confirmation queue with information-quality response options. See Section 11.5. 6. Brokerage API integration (IBKR/Alpaca). Tier 0 execution live. 7. RPE (Module 5.1) — continuous regime probability scoring. | Tier 0 fully live. MICS replaces PM conviction assignment. Three frontiers closed. Feed receptors built. ARMS begins flying itself. |
| Phase 2 | Months 3–4 | 1. SENTINEL engine as automated module. Full 6-gate analysis on PM thesis seed. 2. CCM (Module 5.2) — quarterly conviction calibration. Requires 90 days of session log. 3. TRP (Module 5.3) — thesis retirement protocol. 4. AUP (Module 5.5) — asymmetric upside protocol. 5. Model Optimization Engine — quarterly parameter review from session log. | Tier 1 default-execute live. SENTINEL fully automated. Entry and exit equally rigorous. System begins self-calibrating. |
| Phase 3 | Months 5–6 | 1. PID (Module 5.4) — monthly automated LP report. 2. Full audit infrastructure — immutable session log, regulatory compliance layer. 3. Performance attribution by module. 4. Aggregate Signal Monitor for multi-portfolio and licensing instances. 5. ARMS licensing config layer — fund-agnostic parameter set. ARMS becomes a platform. | Full FSD. Every decision defensible. ARMS is a licensable product. Achelion is a platform. |

Achelion Capital Management, LLC · Flow. Illumination. Discipline. Conviction. 11

ACHELION ARMS FSD — Master Build Document v1.1 | CONFIDENTIAL | Immediate-Build Frontiers Added 7. Updated File Structure — v5.0 Target

New files are marked NEW. Modified files are marked UPDATED. Unchanged v4.0 files are marked  UNCHANGED.

| File | Status | Description |
| --- | --- | --- |
| src/data_feeds/market_data.py | UPDATED | Feed-agnostic plugin architecture. Free feeds now; institutional feeds plug in later without rebuild. |
| src/data_feeds/free_signals.py | NEW | SEC EDGAR, FRED, USPTO, Quiver Quantitative, Adzuna job data. Phase 1 free signal layer. |
| src/engine/regime_probability.py | NEW | Regime Probability Engine. Every 5 min. Outputs RegimeProbabilitySignal. |
| src/engine/macro_compass.py | UNCHANGED | Core regime detection. Unchanged from v4.0. |
| src/engine/aras.py | UPDATED | Consumes RPE advisory signal. Pre-positioning logic added. |
| src/engine/master_engine.py | UPDATED | Consumes MICS score and CCM calibration factor. C² weighting derived from MICS. |
| src/engine/mics.py | NEW | Model-Implied Conviction Score formula. 2-3 days to build. Phase 1 priority #1. |
| src/engine/conviction_calibration.py | NEW | CCM. Runs quarterly. Outputs calibration factor. Phase 2 — needs 90d of log data. |
| src/engine/thesis_retirement.py | NEW | Thesis Retirement Protocol. 3- condition trigger. Queues orderly exit. Phase 2. |
| src/engine/asymmetric_upside.py | NEW | Asymmetric Upside Protocol. 5- condition trigger. Phase 2. |
| src/engine/session_log_analytics.py | NEW | Monthly log analysis. Three output metrics. Phase 1 — learning loop receptor. |
| src/engine/systematic_scan.py | NEW | Weekly SENTINEL scan of AI infrastructure universe. Claude API ~$150/month. Phase 1. |
| src/engine/kevlar.py | UNCHANGED | Position limits. Unchanged from v4.0. |

Achelion Capital Management, LLC · Flow. Illumination. Discipline. Conviction. 12

ACHELION ARMS FSD — Master Build Document v1.1 | CONFIDENTIAL | Immediate-Build Frontiers Added

| src/engine/perm.py | UPDATED | Connected to TRP for thesis retirement exits. |
| --- | --- | --- |
| src/engine/slof.py | UPDATED | AUP expansion eligibility check added. |
| src/engine/ares.py | UNCHANGED | VARES re-entry sizing. Unchanged from v4.0. |
| src/engine/drawdown_sentinel.py | UNCHANGED | PDS. Unchanged from v4.0. |
| src/engine/tail_hedge.py | UPDATED | Consumes RPE pre-positioning signals for PTRH sizing ahead of regime transitions. |
| src/modules/factor_exposure.py | UNCHANGED | FEM. Unchanged from v4.0. |
| src/modules/stress_scenarios.py | UNCHANGED | SSL. Unchanged from v4.0. |
| src/execution/broker_api.py | NEW | Brokerage API (IBKR/Alpaca). Phase 1 priority #2 after MICS. |
| src/execution/confirmation_queue.py | NEW | Tier 1 veto windows with 3-option information-quality interface. Phase 1. |
| src/execution/sentinel_engine.py | NEW | SENTINEL v2.0 as automated module. Phase 2. |
| src/execution/order_book.py | UNCHANGED | LAEP execution. Unchanged from v4.0. |
| src/reporting/daily_monitor.py | UPDATED | Auto-generates full monitor 6AM CT. All v4.0 + v5.0 module status. |
| src/reporting/proactive_digest.py | NEW | PID monthly automated LP report. Phase 3. |
| src/reporting/audit_log.py | NEW | Immutable session log. Every action timestamped with module source. Phase 1. |
| src/reporting/session_log_analytics.py | NEW | Monthly learning loop metrics. Phase 1. |
| src/reporting/performance_attribution.py | NEW | Module-level attribution. Phase 3. |
| src/api/dashboard_api.py | UPDATED | Exposes all new module outputs including MICS, RPE, SLA, scan results. |

Achelion Capital Management, LLC · Flow. Illumination. Discipline. Conviction. 13

ACHELION ARMS FSD — Master Build Document v1.1 | CONFIDENTIAL | Immediate-Build Frontiers Added

8. Phase 1 Sprint — Josh's First Two Months

Read Section 11 before this section. Three of the five build items below are expanded with  full specifications in Section 11.

Phase 1 has two non-negotiable priorities in order: (1) MICS — closes the conviction assignment  problem immediately, zero new APIs required; (2) brokerage API integration — closes the gap between  signal and execution. Everything else follows.

8.1 Priority Sequence for Phase 1

1. MICS formula (src/engine/mics.py). 2-3 days. Full spec in Section 11.1. Build this first. 2. Feed-agnostic data ingestion pipeline with free signal plugins (src/data_feeds/). 1 week. Full  spec in Section 11.2.

3. Systematic Scan Engine (src/engine/systematic_scan.py). 2 weeks. Full spec in Section 11.3.  ~$150/month Claude API.

4. Session Log Analytics (src/engine/session_log_analytics.py). 1 day. Full spec in Section 11.4. 5. Confirmation queue with information-quality response options

(src/execution/confirmation_queue.py). Full spec in Section 11.5.

6. Brokerage API integration (src/execution/broker_api.py). IBKR via ib_insync. See Section 8.2. 7. Regime Probability Engine (src/engine/regime_probability.py). Module 5.1.

8.2 Brokerage API Integration

Recommended: Interactive Brokers (IBKR) via the ib_insync Python library. Preferred for institutional  use — deeper options support for PTRH, better fill quality, cleaner audit trail for regulatory purposes.  Alpaca is acceptable as a simpler REST-based alternative for initial testing.

Minimum viable connection for Phase 1

8. Account connection and position snapshot. ARMS reads live portfolio to calculate allocation  deltas.

9. Order submission (market and VWAP). LAEP mode determines which type fires. 10. Fill confirmation and logging. Every executed order writes to audit log with triggering module. 11. Options order support. PTRH put positions require options chain access and spread capability.

8.3 The OrderRequest Interface — Freeze Before Connecting

Every ARMS module that triggers a trade produces an OrderRequest. The order book consumes  OrderRequest objects regardless of which module produced them. This interface must be defined and  frozen before any module connects to execution.

Achelion Capital Management, LLC · Flow. Illumination. Discipline. Conviction. 14

ACHELION ARMS FSD — Master Build Document v1.1 | CONFIDENTIAL | Immediate-Build Frontiers Added

@dataclass class OrderRequest:

ticker: str

action: Literal['BUY','SELL','BUY_PUT','SELL_CALL']

quantity: int

order_type: str # 'MARKET' | 'VWAP' | 'LIMIT'

execution_window_min: int # from LAEP mode

slippage_budget_bps: float # from LAEP mode

priority: int # 1-4 kill chain order

triggering_module: str # 'ARAS'|'PDS'|'PTRH'|'MICS'|etc.

triggering_signal: str # human-readable rationale

tier: int # 0=immediate, 1=veto window

veto_window_hours: float # 0 for Tier 0

confirmation_required: bool

8.4 Testing Protocol Before Live Connection

12. Paper trading mode. Connect to IBKR paper account. Run full system 30 days. Every order  logged and manually verified. No discrepancies before proceeding.

13. Regime transition test. Force Macro Compass composite from RISK_ON through CRASH and  back. Verify every module fires in correct sequence at correct ceiling.

14. Kill chain test. Force PDS DELEVERAGE_1 in paper mode. Verify kill chain executes to 60%  ceiling with correct priority order. Verify audit log captures every order.

8.5 Day One Checklist for Josh

• Read PM Playbook v4.0 and THB v4.0 in full. Both are canonical. No prior version is relevant. • Read Section 11 of this document before writing any code.

• Review Architecture AB canonical weights and the five-regime ceiling table. • Set up IBKR paper account. Obtain API credentials.

• Install ib_insync. Confirm connection to paper account from dev environment. • Read the existing ARMS codebase zip files from MJ. Map every module to the Layer diagram in  Section 1.

• Define and freeze the OrderRequest interface (Section 8.3) before connecting anything to  execution.

• Build src/engine/mics.py first. Two to three days. This is the highest-value inch available.

Achelion Capital Management, LLC · Flow. Illumination. Discipline. Conviction. 15

ACHELION ARMS FSD — Master Build Document v1.1 | CONFIDENTIAL | Immediate-Build Frontiers Added 9. The LP Narrative

"Most funds tell you they have a disciplined process. We have removed the human from the  process entirely — except where human judgment is genuinely irreplaceable."

| What most funds say | We have a disciplined investment process managed by an experienced team. |
| --- | --- |
| What Achelion says | We have removed the human from the execution process entirely. Our PM does one thing no algorithm can replicate: he identifies what the world will look like before the data confirms it. Everything after that is engineering. |
| What this means for LPs | You are not betting on our judgment in a crisis. You are betting on an architecture that was designed specifically for the crisis you have not seen yet. |
| How we prove it | The session log is immutable. Every decision has a timestamp, a triggering signal, and the module that generated it. You can verify the system ran exactly as described in every single session. |
| The Buffett correction | Far more money has been lost on Wall Street by salesmen than by investors. ARMS removes the curtain entirely. Judge us on the process, not the narrative. |
| On MICS specifically | Our conviction scoring is not assigned by a portfolio manager. It is derived from a quantitative formula applied to the same gate data that governs every entry decision. The PM can adjust it by one level with a documented reason. That is the entire scope of human involvement in sizing. |

Achelion Capital Management, LLC · Flow. Illumination. Discipline. Conviction. 16

ACHELION ARMS FSD — Master Build Document v1.1 | CONFIDENTIAL | Immediate-Build Frontiers Added

10. Closing Statement

The factory is built. The robots are ready. The humans are in the control room.

What follows from the completion of this build is not an incremental improvement to how Achelion  manages capital. It is a categorical change in what a hedge fund can be.

For the first time at the emerging fund level, a portfolio will be managed by a system that detects  regime transitions before they happen, scores conviction from data rather than opinion, executes  without emotional interference, and gets smarter over time through calibration and thesis retirement  feedback loops — while a human partner brings the one thing no system can replicate: the ability to see  the future before it is in the data.

The best version of human judgment is not a human trying to outperform a machine in the machine's  domain. It is a human working with a machine in a partnership where each does what it does best — and neither pretends to do the other's job.

"Silence is trust in the architecture."

Achelion Capital Management, LLC · Flow. Illumination. Discipline. Conviction.

Achelion Capital Management, LLC · Flow. Illumination. Discipline. Conviction. 17

ACHELION ARMS FSD — Master Build Document v1.1 | CONFIDENTIAL | Immediate-Build Frontiers Added

11. Immediate-Build Frontiers — What Josh Builds Now

Inches today, miles later. Every receptor built now accepts the expensive upgrade without  rearchitecting. This section is Josh's first read.

Of the five long-term frontiers identified in the strategic architecture review, three are fully buildable  today at zero or near-zero incremental cost. Two require expensive data feeds or infrastructure not yet  justified by current AUM — but their receptors must be built now so the upgrades are configuration  changes, not rebuilds.

| Frontier | Build now? | Incremental cost | Section |
| --- | --- | --- | --- |
| F3 — Model-Implied Conviction Score (MICS) | YES — fully close | $0 | 11.1 |
| F1 — Proprietary signal layer (receptors) | YES — receptors only | $0 (free APIs) | 11.2 |
| F2 — Autonomous thesis generation (low-fidelity) | YES — low fidelity now | ~$150/month | 11.3 |
| F4 — Learning loop (receptors) | YES — receptors only | $0 | 11.4 |
| F5 — Information-quality confirmation windows | YES — design decision now | $0 (design choice) | 11.5 |
| F1 — Institutional data feeds (full) | Phase 4 — AUM dependent | $50K– $500K/year/feed | Future |
| F2 — High-fidelity autonomous thesis generation | Phase 4 — AUM dependent | Institutional alt data | Future |

11.1 Model-Implied Conviction Score (MICS) — Build Time: 2-3 Days Highest-value inch. Closes Frontier 3 almost completely. Zero new APIs. Zero ongoing cost.

MICS replaces the PM's free conviction level assignment with a scored output derived entirely from  SENTINEL gate data. The formula is pure Python arithmetic on data SENTINEL already produces. The  PM's role becomes a bounded confirmation — not a free assignment.

Achelion Capital Management, LLC · Flow. Illumination. Discipline. Conviction. 18

ACHELION ARMS FSD — Master Build Document v1.1 | CONFIDENTIAL | Immediate-Build Frontiers Added The formula

# Component weights — sum to 1.0

gate3_weight = 0.40 # Quantitative mispricing — core signal

gate6_weight = 0.30 # Source quality — information edge

gate4_weight = 0.15 # FEM impact — portfolio cleanliness

gate5_weight = 0.15 # Regime timing — entry quality

# Gate 3: normalize raw score (0-30) to 0-10

g3_score = (gate3_raw / 30) * 10

# Gate 6: source category -> score

source_scores = {'Cat A': 10, 'Cat B': 8, 'Cat C': 5, 'None': 4}

g6_score = source_scores[source_category]

# Gate 4: FEM impact -> score

fem_scores = {

'NORMAL->NORMAL': 10,

'NORMAL->WATCH': 7,

'WATCH->WATCH': 6,

'WATCH->ALERT (paired trim)':4

}

g4_score = fem_scores[fem_impact]

# Gate 5: regime at entry -> score

regime_scores = {

'RISK_ON': 10,

'WATCH': 9,

'NEUTRAL': 7,

'NEUTRAL (queued)': 5

}

g5_score = regime_scores[regime_at_entry]

# MICS raw (0.0 - 10.0 float)

MICS_raw = (g3_score * gate3_weight) +

(g6_score * gate6_weight) +

(g4_score * gate4_weight) +

(g5_score * gate5_weight)

# C-level (integer 1-10)

MICS = max(1, min(10, round(MICS_raw)))

PM override — bounded, not free

| PM action | Condition | Process | Audit |
| --- | --- | --- | --- |
| Accept MICS score | Default | Silence or one-tap confirm | Auto-logged |

Achelion Capital Management, LLC · Flow. Illumination. Discipline. Conviction. 19

ACHELION ARMS FSD — Master Build Document v1.1 | CONFIDENTIAL | Immediate-Build Frontiers Added

| Adjust ±1 level | PM has specific documented rationale | Written reason in Gate 6 form | Permanent |
| --- | --- | --- | --- |
| Adjust ±2 or more | Extraordinary circumstance only | GP co-sign required + written rationale | Permanent + GP flag |
| Category D attempt | Not permitted | System rejects. No input field exists. | Rejection logged |

Retroactive scoring of current book

After MICS is built, run every current Architecture AB position through the formula using best available  proxy data for the original SENTINEL gate inputs. Where gate data is unavailable, use current Gate 3  scores and current source category estimates. Any position where MICS diverges from the current PM

assigned C-level by more than 2 levels is flagged for GP review — not to force a change, but to surface  the divergence and require a documented explanation.

| File | src/engine/mics.py |
| --- | --- |
| Build time | 2-3 days |
| Dependencies | SENTINEL gate outputs only — no new APIs |
| Ongoing cost | $0 |
| Mile later | CCM feeds quarterly calibration factor into MICS weights. Scoring improves automatically from its own track record. |

11.2 Feed-Agnostic Data Ingestion Pipeline — Build Time: 1 Week

Build the receptor now. The expensive feeds plug in later as configuration changes, not  code rebuilds.

Every data feed must be implemented as a plugin conforming to a standard FeedPlugin interface. The  pipeline does not care whether a feed comes from a free API or a $500K institutional subscription — it  only sees the interface. When alternative data becomes affordable, it is a new plugin, not a new  architecture.

FeedPlugin interface

class FeedPlugin(ABC):

@abstractmethod

def fetch(self) -> List[SignalRecord]: ...

# Every feed returns List[SignalRecord]

# regardless of source or cost tier

@dataclass class SignalRecord:

ticker: str # or 'MACRO' for macro signals

Achelion Capital Management, LLC · Flow. Illumination. Discipline. Conviction. 20

ACHELION ARMS FSD — Master Build Document v1.1 | CONFIDENTIAL | Immediate-Build Frontiers Added

signal_type: str # e.g., 'EARNINGS_VELOCITY'

value: float # normalized 0-1 where applicable

raw_value: Any # original value before normalization

source: str # feed name e.g., 'SEC_EDGAR'

timestamp: str # ISO format

cost_tier: str # 'FREE' | 'LOW' | 'INSTITUTIONAL'

Free feeds to connect in Phase 1

| Feed | Signal type | API | Cost | Mile later |
| --- | --- | --- | --- | --- |
| SEC EDGAR full text | Earnings language velocity, 13F position changes, insider filings | api.sec.gov — free | $0 | Replace with institutional 13F analytics |
| FRED (Federal Reserve) | Macro regime inputs: yields, CPI, PCE, credit spreads, PMI | api.stlouisfed.org — free | $0 | Already institutional quality — no upgrade needed |
| USPTO Patent Bulk Data | Patent filing velocity by company and technology category | patentsview.org/api — free | $0 | Replace with specialized patent analytics |
| Quiver Quantitative | Congressional trading disclosures, dark pool flow, institutional ownership | quiverquant.com — free tier | $0 | Upgrade to paid tier at $50/month for full flow |
| Adzuna Job Postings API | Job posting velocity as capex leading indicator | api.adzuna.com — free tier | $0 | Replace with Revelio Labs or similar at scale |
| MarineTraffic free tier | Shipping activity as supply chain proxy | marinetraffic.com — free tier | $0 | Replace with Orbital Insight satellite data |

| File | src/data_feeds/free_signals.py + individual plugin files |
| --- | --- |
| Build time | 1 week |
| Ongoing cost | $0 |
| Mile later | Each free feed is replaced by an institutional equivalent by swapping one plugin. The pipeline, ARAS, and all downstream modules require zero changes. |

11.3 Systematic Scan Engine — Build Time: 2 Weeks · ~$150/month

Achelion Capital Management, LLC · Flow. Illumination. Discipline. Conviction. 21

ACHELION ARMS FSD — Master Build Document v1.1 | CONFIDENTIAL | Immediate-Build Frontiers Added

Low-fidelity autonomous thesis generation. PM shifts from finding ideas to evaluating  system candidates.

The Scan Engine runs every Monday pre-market against a defined universe of AI infrastructure  companies. It applies SENTINEL Gates 1 and 2 automatically using Claude API analysis of publicly  available earnings transcripts, SEC filings, and patent data. Any company passing both gates receives  a Gate 3 score from public valuation data. Results are delivered as a weekly intelligence briefing — not  as trade recommendations, but as candidates the PM has not yet examined.

Process

15. Pull the latest 10-K/10-Q/8-K filing and most recent earnings call transcript for each universe  company from SEC EDGAR (free).

16. Send filing and transcript to Claude API with a structured SENTINEL Gate 1 and Gate 2 prompt.  Request JSON output: {gate1_pass: bool, gate2_pass: bool, gate1_rationale: str,  gate2_rationale: str}.

17. For companies passing both gates, compute Gate 3 score from public valuation data (P/E vs  peers, institutional positioning from 13F, analyst consensus framing gap).

18. Generate weekly briefing: companies passing Gates 1-2 with Gate 3 scores, ranked by  mispricing score. Deliver to PM as Section 3 of Monday daily monitor.

19. PM reviews as intelligence — not as instructions. If a candidate matches pre-consensus  intelligence, PM initiates a full SENTINEL run.

Universe definition

Start with 50-75 companies across AI infrastructure: semiconductors (fabless and foundry-dependent),  networking, power/cooling infrastructure, data center REITs, cloud platforms, AI software with  infrastructure exposure. Add or remove tickers via a config file — no code changes required.

Cost estimation

| Item | Volume | Unit cost | Monthly cost |
| --- | --- | --- | --- |
| Claude API — Gate 1+2 analysis | 75 companies × 4 weeks = 300 calls | ~$0.40/call average | ~$120 |
| Claude API — Gate 3 scoring | ~40 pass rate × 4 weeks = 160 calls | ~$0.20/call | ~$32 |
| SEC EDGAR filing pull | API calls for transcripts and filings | $0 — free API | $0 |
| Total |  |  | ~$150/month |

| File | src/engine/systematic_scan.py |
| --- | --- |
| Runs | Every Monday 5AM CT |

Achelion Capital Management, LLC · Flow. Illumination. Discipline. Conviction. 22

ACHELION ARMS FSD — Master Build Document v1.1 | CONFIDENTIAL | Immediate-Build Frontiers Added

| Build time | 2 weeks |
| --- | --- |
| Ongoing cost | ~$150/month Claude API |
| Mile later | Replace Claude API analysis with fine-tuned model on ARMS proprietary thesis log. Replace free filing pulls with institutional transcript service. Gate 3 scoring upgrades automatically as free signal feeds are replaced with institutional alternatives. |

11.4 Session Log Analytics (SLA) — Build Time: 1 Day

Three numbers monthly. The learning loop receptor. Zero cost. Feeds the Model  Optimization Engine in Phase 2.

SLA reads the session log ARMS already writes and outputs three metrics monthly. These metrics are  the foundation of the learning loop — when the CCM and Model Optimization Engine are built in Phase  2, they read from this same log. Build the structured log correctly now and the learning loop has  everything it needs when the time comes.

| Metric | Definition | Why it matters |
| --- | --- | --- |
| CDF accuracy rate | % of positions that hit day-45 decay and subsequently exited at a loss vs. recovered. Measures whether the 45-day trigger is calibrated correctly. | If >70% of decayed positions eventually exit at a loss, the trigger is right. If <40%, the 45-day window may be too short. |
| Regime transition lag | Average days between first signal elevation and formal regime call across all transitions in the period. Measures RPE pre-positioning effectiveness. | As RPE matures, this lag should shrink. Tracks whether pre positioning is working. |
| SENTINEL Gate 3 predictive accuracy | Spearman rank correlation between Gate 3 scores at entry and subsequent 90-day performance vs QQQ. Measures whether the mispricing score actually predicts outperformance. | Feeds directly into CCM and MICS weight optimization in Phase 2. The most important long-run metric in the system. |

Session log structure — build this correctly from day one

Every system action must write to the session log with this minimum structure. If the log is unstructured,  SLA cannot read it and the learning loop has no data to consume.

@dataclass class SessionLogEntry:

timestamp: str # ISO format — millisecond precision

action_type: str # 'REGIME_CHANGE'|'TRADE'|'CDF_DECAY'|etc.  triggering_module: str # 'ARAS'|'PDS'|'MICS'|'CDF'|etc.

triggering_signal: str # human-readable rationale

Achelion Capital Management, LLC · Flow. Illumination. Discipline. Conviction. 23

ACHELION ARMS FSD — Master Build Document v1.1 | CONFIDENTIAL | Immediate-Build Frontiers Added

ticker: Optional[str] # None for portfolio-level actions

mics_score: Optional[float] # at time of action

regime_at_action: str # canonical regime label

gate3_score: Optional[float] # for SENTINEL actions

source_category: Optional[str] # for SENTINEL actions

pm_override: bool # True if PM deviated from system rec

override_rationale: Optional[str]

outcome_90d: Optional[float] # filled in 90 days after entry

| File | src/reporting/audit_log.py + src/engine/session_log_analytics.py |
| --- | --- |
| Build time | 1 day (log structure + 3 metric calculations) |
| Ongoing cost | $0 |
| Mile later | CCM reads outcome_90d field. Model Optimization Engine reads all fields. Performance attribution by module reads triggering_module. Everything flows from this log. |

11.5 Information-Quality Confirmation Queue — Design Decision Now

This costs nothing extra to implement correctly at build time. It costs weeks to retrofit later.  Make this design decision today.

The current specification describes time-based veto windows (4 hours, 2 hours, 24 hours). This is  correct as a fallback. But the primary interface must be built around information quality, not elapsed  time. When the PM has nothing to add, they should be able to execute immediately — not wait out a 4- hour clock. When they have Category A intelligence, they need as much time as they need. The design  decision is made now, at zero extra cost, because redesigning the interface in Phase 2 after LPs have  seen it is avoidable.

Three-option response interface — replace time-first with information-first

| Response option | Meaning | System action | Audit |
| --- | --- | --- | --- |
| Option 1: No new information — execute | PM has reviewed the system recommendation and has nothing to add. Silence is trust in the architecture. | Executes immediately at MICS-implied sizing. No clock delay. | Logged as 'PM confirmed — no new information' |
| Option 2: New information present — hold | PM has Cat A or B intelligence that may change the recommendation. Opens source declaration form. | Pauses execution. PM declares source category and specific insight. System re runs Gate 3 with updated source score if Cat A/B is | Full source declaration logged permanently |

Achelion Capital Management, LLC · Flow. Illumination. Discipline. Conviction. 24

ACHELION ARMS FSD — Master Build Document v1.1 | CONFIDENTIAL | Immediate-Build Frontiers Added

|  |  | declared. MICS updates. Execution fires with updated score. |  |
| --- | --- | --- | --- |
| Option 3: Veto with rationale | PM disagrees with the system recommendation and is blocking execution. | No execution. PM must write a specific rationale. Logged permanently. If PM vetoes more than 3 Tier 1 recommendations in 30 days, GP review triggered automatically. | Permanent log + frequency monitoring |
| No response (time based fallback) | PM did not respond within the defined window. Clock-based default. | Executes at MICS implied sizing. Identical to Option 1. Time window is the fallback for PM unavailability, not the primary interface. | Logged as 'PM non-response — system executed' |

Veto frequency monitoring — the override audit

If the PM vetoes more than 3 Tier 1 recommendations in any 30-day period, the system automatically  generates a veto frequency report for GP review. This is not punitive — it is informational. It surfaces  whether the PM and the system are systematically disagreeing, which is itself a signal. Either the model  needs recalibration or the PM's judgment is drifting from the architecture. Both are important to know.

| File | src/execution/confirmation_queue.py |
| --- | --- |
| Build time | Part of Phase 1 brokerage integration sprint |
| Ongoing cost | $0 |
| Mile later | When AUM supports it, the confirmation queue integrates with a mobile app for push delivery and one-tap response. The interface design does not change — only the delivery mechanism. |

11.6 Summary — Total Cost of Immediate-Build Frontiers

| Build item | Build time | Ongoing cost | Frontier closed | Mile it enables |
| --- | --- | --- | --- | --- |

Achelion Capital Management, LLC · Flow. Illumination. Discipline. Conviction. 25

ACHELION ARMS FSD — Master Build Document v1.1 | CONFIDENTIAL | Immediate-Build Frontiers Added

| MICS formula (mics.py) | 2-3 days | $0 | F3 — fully | CCM weight optimization in Phase 2 |
| --- | --- | --- | --- | --- |
| Feed-agnostic pipeline + free feeds | 1 week | $0 | F1 — receptor | Institutional feeds plug in as config changes |
| Systematic Scan Engine | 2 weeks | ~$150/month | F2 — low fidelity | Fine-tuned model replaces Claude API at scale |
| Session Log Analytics | 1 day | $0 | F4 — receptor | CCM + Model Opt Engine read from this log |
| Information-quality confirmation queue | Part of Phase 1 | $0 | F5 — fully | Mobile app delivery at scale; interface unchanged |
| TOTAL | ~4-5 weeks | ~$150/month | 3 fully closed 2 receptors built | All 5 frontiers accessible at Phase 4 |

The total capital required to move all five frontiers from future aspiration to active receptor or full  implementation is approximately $150 per month. The total build time before any of this is in production  is four to five weeks for Josh working in parallel with Phase 1. There is no justification for waiting.  These are the inches. Build them.

"Silence is trust in the architecture."

Achelion Capital Management, LLC · Flow. Illumination. Discipline. Conviction.

Achelion Capital Management, LLC · Flow. Illumination. Discipline. Conviction. 26